Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 1 August 2026 |
| --- | --- |
| Team ID | Vemuri Gayathri |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, mobile number, and password. | 2 | High | Developer 1 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive an email and SMS confirmation code once I register. | 1 | High | Developer 1 |
| Sprint-1 | Registration | USN-3 | As a user, I can register/login using Single Sign-On (SSO / Gmail / LinkedIn). | 2 | Medium | Developer 2 |
| Sprint-1 | Station & Fare Master | USN-4 | As an admin, I can add and manage metro stations and distance-based fare matrices in ServiceNow. | 3 | High | Developer 2 |
| Sprint-1 | Station & Fare Master | USN-5 | As a user, I can select origin and destination stations to view calculated ticket fares. | 2 | High | Developer 1 |
| Sprint-2 | Ticket Booking | USN-6 | As a user, I can book a metro ticket via the ServiceNow Service Portal by paying via UPI/Card. | 5 | High | Developer 1 |
| Sprint-2 | Dynamic QR Pass | USN-7 | As a user, I can view and download a dynamic QR code entry ticket after payment. | 5 | High | Developer 2 |
| Sprint-2 | WhatsApp Integration | USN-8 | As a user, I can interact with a WhatsApp bot to select stations and receive a dynamic QR ticket link. | 5 | Medium | Developer 2 |
| Sprint-2 | Gate Validation | USN-9 | As an AFC Gate system, I can scan and validate the dynamic QR pass to grant entry in real-time. | 3 | High | Developer 1 |
| Sprint-2 | Admin Analytics | USN-10 | As a transit manager, I can view peak-hour passenger flow and station revenue on Performance Analytics. | 3 | Low | Developer 2 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 16 Feb 2026 | 21 Feb 2026 | 10 | 21 Feb 2026 |
| Sprint-2 | 21 | 6 Days | 23 Feb 2026 | 28 Feb 2026 | 21 | 28 Feb 2026 |

Velocity:

Average Velocity (AV)=Total Story Points CompletedTotal Sprints=312=15.5 Points per Sprint

Daily Burn Rate=Total Story PointsTotal Sprint Days=3112=2.58 Points per Day